**Plan Outline: Prioritization**

**Week 1–2 (Immediate/Urgent Fixes – Phase 1)**

* Website & App Critical Bugs
* Abandoned Cart Issue (Web)
* Order Creation Failure (Aditya Kadam)
* SV Allocation Logic Bug
* Order History - Wrong Order Redirection
* SEO / Schema / Pixel Integration Review
* Facebook/Twitter Errors
* Popup banner on blog
* Slot Details in Order Management
* Download DYD (unwanted)
* Statistics Incorrect
* Notifications to Customer: SV→SG
* Apple Push Certificate (if not renewed)

**Week 3–4 (Enhancement Foundation – Phase 2)**

* Admin Rights-based Timeline Updates
* SV App Checklist: Yes/No with Comments
* Order Rejection Reason – Configurable
* Technician Login in SV App + Admin Control
* SV App Order Auto Completion – Post Checklist
* Order Reschedule Tracking + Audit Trail
* OTP-Based Work Start (User App)
* Multilingual Tokenizer Architecture
* WhatsApp & Phone Post-Order Comm.
* Insurance Copy & RC Mandatory at Closure

**Week 5–6 (Feature Expansion – Phase 3)**

* Autorox Invoice Upload (API & Manual)
* Role-Based Order Timeline Access
* QR Code Generation via SV App
* Admin Calendar View (Ongoing, Cancelled)
* Checklist-based Scorecard per Order
* Notification/Feedback Deep Link Integration
* SMS Vendor Config Switch (TextLocal)
* SG Switch Button for SV Orders
* Generic Payment Link – SV App

**Week 7–8 (Backlog + Optimization – Phase 4)**

* Pin Code auto-capture on location enable
* Capture Pin Code/City/State in DB + Migrate Existing
* On Page SEO Fixes (from Jan 13)
* Structured Data Fix (Email 10 Feb)
* WhatsApp, Download Links, ChatBot Additions
* RSA Provision Re-Integration
* Remaining Blog/Pixel/Tracking Gaps
* Performance Testing (Website)

| **Week** | **Focus Area** | **Tasks (Summary)** |
| --- | --- | --- |
| 1 | Critical Issues + Failures | Abandoned Cart, Order Failures, SV allocation, SEO, Popup issues, Stats |
| 2 | Notifications + Tracking Fixes | Slot Info, Social Sharing Errors, Pixel, Download DYD, Customer Notifications |
| 3 | Checklist + Timeline Architecture | Checklist changes, Technician Login, Order History Fix, Admin Rights Mgmt |
| 4 | OTP, Multilingual, Audit Trail | OTP on Start, Reschedule Tracking, Multilingual Tokenizer, RC & Insurance |
| 5 | Payments + Deep Link + Calendar View | Generic Payment, QR Code, Razorpay Return, Calendar UI, SG Switch Button |
| 6 | Scorecard + Feedback + SMS Switch | Order Scorecard, Feedback Notif, TextLocal Integration, WhatsApp Additions |
| 7 | DB Optimization + Autorox Integration | DB Pincode/City/State, Autorox API Upload, RSA Integration |
| 8 | Final Testing + Deployment + Buffer | Catch-up Tasks, SEO Fixes, Blog Popup/Linking, Push Certificate Validation |